## Meeting Notes

Meeting Notes 1

Attendees: Poojan Patel, Shilpa Soni, Megha Sharma, Vishnoo Rath
Duration: 35 minutes

Decisions Made:

- Final topic confirmed: Network Security Controls (Firewalls, IDS/IPS, Segmentation, VPNs, Traffic Monitoring).

- Work will be split into two sprints: Sprint 1 (Research & Design), Sprint 2 (Writing & Delivery).

- GitHub repo structure will follow required format (docs, prompts, meetings, presentation).

Action Items:

- Create Jira project + add epics/stories/tasks - Poojan

- Setup GitHub repository + folder structure - Vishnoo

- Start Firewall research (sources + notes) - Shilpa

- Start IDS/IPS research (sources + notes) - Megha

- Start Segmentation research (sources + notes) - Vishnoo

Meeting Notes 2

Attendees: Poojan Patel, Shilpa Soni, Megha Sharma, Vishnoo Rath
Duration: 30 minutes

Decisions Made:

- Enterprise example scenario agreed: Mid-size company with DMZ, internal zones, and remote VPN users.

- Architecture diagram will include: Internet → Firewall → DMZ → Internal Segmented Zones → IDS/IPS → SIEM/Monitoring + VPN Gateway.

- Each member will maintain prompt logs daily (minimum 2–3 good prompts per topic).

Action Items:

- Draft enterprise network architecture diagram - Poojan

- Prepare firewall section outline + key bullet points - Shilpa

- Prepare IDS/IPS placement + tuning notes - Megha

- Draft segmentation policy example (zones + allowed traffic) - Vishnoo

- Create monitoring KPIs shortlist (5–8 KPIs) – Megha

Meeting Notes 3

Attendees: Poojan Patel, Shilpa Soni, Megha Sharma, Vishnoo Rath
Duration: 40 minutes

Decisions Made:

- Report structure finalized:

  - Intro + Scope

  - Architecture Diagram

  - Control Sections (Firewall, IDS/IPS, Segmentation, VPN, Monitoring)

  - Framework Analysis + Mapping Matrix

  - Unified Control Catalog

  - Implementation Guidance

  - Monitoring Strategy + KPIs

  - References + Prompt Logs Appendix

- “Implementation steps + evidence checklist” will be mandatory for each control section.

- Mapping will be done using a simple matrix approach with unified controls mapped across frameworks.

Action Items:

- Create framework mapping matrix skeleton - Poojan

- Write Firewall section (report-ready) - Shilpa

- Write VPN section (report-ready) - Shilpa

- Write IDS/IPS section (report-ready) - Megha

- Write Monitoring section (report-ready) - Megha

- Write Segmentation section (report-ready) - Vishnoo

- Start unified control catalog draft (8–10 controls) - Poojan + Vishnoo

Meeting Notes 4

Attendees: Poojan Patel, Shilpa Soni, Megha Sharma, Vishnoo Rath
Duration: 45 minutes

Decisions Made:

- Final report will be merged in GitHub first, then exported as single PDF for submission.

- Final check items agreed:

  - Diagrams included

  - Mapping matrix included

  - Unified control catalog included

  - Prompt logs for all 4 members included

  - References section complete

- Ownership of final merge + PDF export assigned to Poojan to avoid conflicts.

Action Items:

- Merge all report sections into final report - Poojan

- Final formatting cleanup (headings, spacing, tables) - Vishnoo

- Cross-review Firewall + VPN section for consistency - Shilpa

- Cross-review IDS/IPS + Monitoring section for consistency - Megha

- Compile and verify prompt logs for all members - Vishnoo

- Final PDF export and submission checklist sign-off - Poojan