## Daily stand ups

Sprint Planning - Day 1

Attendees: Poojan , Shilpa , Megha,vishnoo

Role Assignments

| Role | Assigned To | Why Chosen |
| --- | --- | --- |
| Scrum Master | Shilpa | Prior Agile exposure, strong coordination |
| Threat Researcher | Poojan | Strong research & framework mapping skills |
| Defense Analyst | Megha | Detection, monitoring & KPI expertise |
| GitHub Lead | Vishnoo | Version control & diagram skills |

Threat Topic Selected

- Topic: Security Control Mapping - Network Security Controls (Firewalls, IDS/IPS, network segmentation, VPNs, traffic monitoring)

- Why: Highly relevant to enterprise cybersecurity, maps directly to NIST, ISO, CIS frameworks and allows strong practical control mapping.

Decisions Made

- Selected topic as our threat - Security Control Mapping - Network Security Controls (Firewalls, IDS/IPS, network segmentation, VPNs, traffic monitoring)

- Sprint duration fixed at 2 weeks

- Daily standups at 8:30 PM on Zoom

- GitHub will be single-branch with clean commits

## Daily Standup - Day 1

## @Poojan Patel:

## Yesterday: Created Jira board and broke down stories into tasks.

## Today: Working on project scope and defining objectives clearly.

## Blockers: None.

## @Shilpa Soni:

## Yesterday: Went through some firewall basics and gathered a couple of references.

## Today: Continue firewall research and note down key features.

## Blockers: None.

## @Megha Sharma:

## Yesterday: Read about IDS vs IPS differences.

## Today: Collecting sources and examples for IDS/IPS deployment.

## Blockers: None.

## @Vishnoo Rath:

## Yesterday: Setup GitHub repo and folder structure.

## Today: Organize docs and prompts folders properly.

## Blockers: None.

## Daily Standup - Day 2

## @Poojan Patel:

## Yesterday: Scope document completed.

## Today: Starting enterprise architecture diagram draft.

## Blockers: Need confirmation on zones from team.

## @Shilpa Soni:

## Yesterday: Firewall research done (types + features).

## Today: Writing notes on rule management and logging.

## Blockers: None.

## @Megha Sharma:

## Yesterday: IDS research notes completed.

## Today: Studying IPS tuning and false positives.

## Blockers: None.

## @Vishnoo Rath:

## Yesterday: Repo cleanup done.

## Today: Starting segmentation research.

## Blockers: None.

## Daily Standup - Day 3

## @Poojan Patel:

## Yesterday: Drafted architecture diagram.

## Today: On leave today.

## Blockers: None.

## @Shilpa Soni:

## Yesterday: Firewall notes done.

## Today: Starting VPN research.

## Blockers: None.

## @Megha Sharma:

## Yesterday: IPS tuning notes done.

## Today: Starting traffic monitoring concepts (SIEM/NetFlow).

## Blockers: None.

## @Vishnoo Rath:

## Yesterday: Read about VLAN and ACL.

## Today: Writing segmentation methods comparison.

## Blockers: None.

## Daily Standup - Day 4

## @Poojan Patel:

## Yesterday: On leave.

## Today: Diagram reviewed and updated. Starting framework study (NIST/ISO/CIS).

## Blockers: None.

## @Shilpa Soni:

## Yesterday: VPN types documented.

## Today: Writing security practices and MFA notes.

## Blockers: None.

## @Megha Sharma:

## Yesterday: Monitoring tools researched.

## Today: Preparing KPIs list.

## Blockers: None.

## @Vishnoo Rath:

## Yesterday: Segmentation policy draft ready.

## Today: Preparing prompt logs.

## Blockers: None.

## Daily Standup - Day 5

## @Poojan Patel:

## Yesterday: Framework notes done.

## Today: Creating initial unified control catalog.

## Blockers: None.

## @Shilpa Soni:

## Yesterday: VPN research completed.

## Today: Helping review firewall notes.

## Blockers: None.

## @Megha Sharma:

## Yesterday: KPIs list created.

## Today: Reviewing monitoring research.

## Blockers: None.

## @Vishnoo Rath:

## Yesterday: Prompt logs updated.

## Today: Repo documentation cleanup.

## Blockers: None.

## Daily Standup - Day 6

## @Poojan Patel:

## Yesterday: Catalog draft ready.

## Today: Planning report structure and headings.

## Blockers: None.

## @Shilpa Soni:

## Yesterday: Started writing Firewall section.

## Today: Continue implementation steps for firewall.

## Blockers: None.

## @Megha Sharma:

## Yesterday: Starting IDS/IPS section writing.

## Today: On leave today.

## Blockers: None.

## @Vishnoo Rath:

## Yesterday: Preparing segmentation section outline.

## Today: Writing full section.

## Blockers: None.

## Daily Standup - Day 7

## @Poojan Patel:

## Yesterday: Report structure ready.

## Today: Working on framework mapping matrix.

## Blockers: None.

## @Shilpa Soni:

## Yesterday: Firewall section almost done.

## Today:  On leave today.

## Blockers: None.

## @Megha Sharma:

## Yesterday: On leave.

## Today: Writing monitoring section.

## Blockers: None.

## @Vishnoo Rath:

## Yesterday: Segmentation section 60% done.

## Today: Finish and review formatting.

## Blockers: None.

## Daily Standup - Day 8

## @Poojan Patel:

## Yesterday: Mapping matrix created.

## Today: Starting implementation guidance section.

## Blockers: None.

## @Shilpa Soni:

## Yesterday: On leave.

## Today: Review both sections and add examples.

## Blockers: None.

## @Megha Sharma:

## Yesterday: Monitoring section drafted.

## Today: Adding KPIs and alert examples.

## Blockers: None.

## @Vishnoo Rath:

## Yesterday: Segmentation done.

## Today: On leave today.

## Blockers: N/A.

## Daily Standup - Day 9

## @Poojan Patel:

## Yesterday: Implementation steps added.

## Today: Merge all sections into one report.

## Blockers: Some formatting inconsistencies.

## @Shilpa Soni:

## Yesterday: Reviewed firewall/VPN.

## Today: Fixing formatting and adding screenshots.

## Blockers: None.

## @Megha Sharma:

## Yesterday: KPIs finalized.

## Today: Help Poojan with merging content.

## Blockers: None.

## @Vishnoo Rath:

## Yesterday: On leave.

## Today: Organizing prompt logs and diagrams.

## Blockers: None.

## Daily Standup - Day 10

## @Poojan Patel:

## Yesterday: Report merged successfully.

## Today: Final proofreading and PDF export.

## Blockers: None.

## @Shilpa Soni:

## Yesterday: Formatting fixes done.

## Today: Quick review and references check.

## Blockers: None.

## @Megha Sharma:

## Yesterday: Monitoring section validated.

## Today: Helping with final checks.

## Blockers: None.

## @Vishnoo Rath:

## Yesterday: Prompt logs compiled.

## Today: Upload final files to GitHub.

## Blockers: None.