## Retrospective

## Sprint Information

## Team: Offline

## Facilitator: Shilpa Soni

## KEEP – What Went Well

## Clear Role Ownership

## What: Each member owned one control area

## Why: Reduced overlap and confusion

## Evidence: Sections completed on time

## Daily Standups Discipline

## What: Regular sync calls

## Why: Early blocker detection

## Evidence: No last-minute rush

## STOP – What Didn’t Work

## Late Diagram Finalization

## Impact: Delayed integration

## Root Cause: Dependency on final content

## Over-reliance on AI Drafts Initially

## Impact: Extra verification effort

## Root Cause: Limited early validation

## START – What to Try

## Earlier Peer Reviews

## Benefit: Higher quality drafts

## Measure: Fewer final edits

## Prompt Validation Checklist

## Benefit: Reduced AI hallucination risk

## Measure: Faster approvals

## Action Items

| ## # | ## Action | ## Owner | ## Success Measure |
| --- | --- | --- | --- |
| ## 1 | ## Start diagrams by Day 3 | ## Vishnoo | ## Diagram ready before review |
| ## 2 | ## Peer review after each section | ## All | ## Fewer final changes |
| ## 3 | ## Prompt validation checklist | ## Megha | ## Verified sources |

## Individual Reflections

## Shilpa: “I learned how Scrum actually works in real cybersecurity projects.”

## Poojan: “Control mapping sharpened my framework understanding.”

## Megha: “Monitoring KPIs made theory practical.”

## Vishnoo: “GitHub collaboration felt industry-real.”

## Team Commitment

## We commit to:

## Better early collaboration

## Continuous validation

## Cleaner Agile execution